OPTIMUS ECOSYSTEM

Two-Year Build Plan

Optimized v2 — Deep Refactor Pass

Frictionless Automation · Document Intelligence · Compiled Invariants

104 weeks · 8 quarters · 4 workstreams

July 2026 — July 2028

Stefan Thottunkal · Stanford · NOURISH

# Optimization Rationale

This v2 is the result of a deep cross-analysis between the Karpathy Wiki Refactor Plan (644-line 6-lens appraisal) and the original two-year build plan (v1, 21 pages). Seven structural optimizations were applied:

1. Compressed Karpathy Sprint. The refactor plan estimates P1–P4 at 7–10 sessions. v1 stretched this across 39 weeks (Q1–Q3). v2 compresses the entire Karpathy refactor into its actual size: 8 weeks. This reclaims 5 months of timeline for document production work that actually moves the needle.

2. Front-loaded M9 (QUERY default-save). The Karpathy plan identifies QUERY filings as THE headline metric — "the only change that alters the growth function." v1 pushed this to W30 (month 7). v2 moves it to W3 — the moment the lint kernel proves cross-link gaps exist, the save-back rule activates. The compounding loop closes in week 3, not month 7.

3. Merged redundant weeks. v1 had: W28 (lint scheduling with Tier 1 fixes) and W44 (auto-fix pipeline for lint findings) — same work, scheduled twice. W43 (automated progress tracking) and W79 (deadline risk predictor) — same feature at different ambition levels. W50 (documentation auto-generation) and W101 (system self-documentation v2) — same idea in two quarters. v2 eliminates all redundancy.

4. Consolidated dashboard tabs. v1 planned Documents + Papers + Artifacts as 3 separate tabs (reaching 15+ by Year 2). This is tab bloat. v2 ships ONE Documents tab with views (All | Grants | Papers | Reports | Artifacts). Fewer tabs, richer per-tab experience. Simplicity First.

5. Cut Year 2 speculation. v1 included "peer review simulator" (W56), "knowledge decay detector" (W81), "automated skill evolution" (W93), "knowledge transfer package" (W103). These violate Simplicity First — speculative features built before the need is proven. v2 replaces fixed weekly milestones in Year 2 with validation gates: build what the data says is needed, not what sounds impressive today.

6. Four workstreams, not five. v1 had WS5 (Autonomous Operations) as a separate workstream. But autonomy is a property that emerges from the other four workstreams executing well — it is not a parallel track. Self-healing, self-documenting, and predictive features are folded into WS1–WS4 at the points where they naturally arise.

7. Validation-gated Year 2. Year 1 has fixed weekly milestones because the work is well-defined (the refactor plan specifies it; the document pipeline is a known engineering problem). Year 2 work depends on what Year 1 reveals. v2 replaces weekly milestones with quarterly validation gates that check outcomes and calibrate the next quarter. This is Goal-Driven Execution: define success criteria, then iterate toward them.

# Executive Summary

This plan transforms the Stefan-Brain + Optimus ecosystem from a weekly dashboard with a compounding wiki into a fully autonomous knowledge operating system — one where documents, research papers, grant proposals, and any other deliverable can be produced, tracked, and visualized from a single surface, with rendered HTML preview rather than raw markdown.

The organizing principle (from the Karpathy refactor): "Every invariant of the wiki must be either compiled by a script or enforced by lint. Nothing load-bearing may depend on per-session LLM discipline." This principle extends to document production: every template, every lifecycle stage, every quality check is machinery, not hope.

The plan is organized into four workstreams that build in strict dependency order:

WS1 · Wiki Refactor Sprint (W1–8) — Execute the full Karpathy refactor in 8 weeks: graph kernel, broken links, compiled catalog, CLAUDE.md split, lint script, QUERY default-save, synthesis pages. Foundation for everything else.

WS2 · Document Production Pipeline (W9–26) — Document registry schema, template-driven DOCX/PDF/HTML generation, version tracking. One command produces a polished deliverable from wiki content.

WS3 · Optimus Document Intelligence (W14–39) — Documents tab with HTML preview, progress tracking, deadline awareness, annotation support. Overlaps with WS2 because the tab ships incrementally as the pipeline matures.

WS4 · Research & Production Automation (W27–52) — Grant auto-drafting, paper lifecycle, meeting-to-deliverable pipelines, self-maintaining wiki. The system starts doing work autonomously.

# Design Principles

1. Compile, don't exhort. When an invariant fails under manual maintenance, compile it or lint it — never re-assign it to discipline with sterner words in CLAUDE.md. The index.md freeze, the log.md corruption, and the orphan drift all taught the same lesson. Compiled artifacts cannot drift.

2. HTML-first visualization. Every document in development renders as styled HTML on the Optimus dashboard — headings, tables, citations, figures all visible. Markdown is the authoring format; HTML is the consumption format. Stefan sees a miniature rendered paper, not a wall of # and ** symbols.

3. Projection pattern, always. Document state lives in the wiki (vault-is-truth). Optimus reads projections (JSON files) generated by the pipeline. The dashboard never writes back to the wiki — annotations flow through Supabase overlay, actioned by morning-brief.

4. No new scheduled tasks. The fleet just stabilized at 14 tasks (v5). All new capabilities land as steps inside existing tasks. Zero cadence-surface-area growth.

5. One tab with views, not many tabs. New capabilities extend existing tabs with views and filters rather than adding tabs. The Documents tab has views (All | Grants | Papers | Reports | Artifacts), not 5 separate tabs. Simplicity First.

6. Validation gates over speculative roadmaps. Year 1 milestones are specific because the work is known. Year 2 milestones are validation gates: check what Year 1 revealed, build what the data says matters, skip what sounded impressive but proved unnecessary.

# Target Architecture

Five layers, each depending only on the one below:

1. Input layer: Granola · Omi · Gmail · Airtable · Notion · Git · Web — unchanged. These are stable and working.

2. Knowledge layer: Stefan-Brain wiki with compiled catalog, 8+ synthesis pages, deterministic lint, default-save QUERY. Every fact findable three ways: grep, compiled catalog, graph. The refactor closes the compounding loop.

3. Production layer: Document registry (wiki/_meta/documents.json) + template library + generation scripts (DOCX/PDF/HTML/PPTX). One command produces a polished deliverable from wiki content. Version-tracked.

4. Visualization layer: Optimus dashboard. Documents tab shows HTML-rendered previews. Progress bars, stage gates, deadline countdowns, annotation support. The single pane of glass.

5. Automation layer: Emergent from layers 1–4 working together. Not a separate build — the natural consequence of compiled invariants, template-driven production, and pipeline-integrated tracking.

## Phase 1: Wiki Refactor Sprint (Weeks 1–8)

The entire Karpathy refactor plan (P1–P4) compressed to its actual size. The refactor plan estimated 7–10 sessions; at 1–2 sessions/week this is 5–8 weeks. v2 allocates 8 weeks with validation. By W8: wiki is clean, lint is automated, QUERY saves by default, and 8 synthesis pages exist.

| W1–4 — Foundation Repairs (Karpathy P1 + P3.4) |  |  |  |
| --- | --- | --- | --- |
| Week | Milestone | Deliverable | Class |
| W1 | P1.0: wiki_graph.py + first-cut lint | Graph kernel: parse 1077 pages → frontmatter, wikilinks, metadata. First-cut wiki-lint.py (L1–L4: broken links, orphans, frontmatter, collisions). Exact broken-link inventory replaces the estimated "20+" count. Committed to scripts/ | AUTO |
| W2 | P1.1–P1.2: Broken links + frontmatter | All broken wikilinks fixed (nourish, Omi, pharmacogenomics, CLOVE, etc). 13 pages get frontmatter backfill. Stale pages (active >90d) retriaged. Repo-root junk cleaned. wiki-lint.py reports 0 broken links in content dirs | AUTO |
| W3 | P3.4: QUERY default-save rule + P1.3 orphans | CLAUDE.md §7 step 4 rewritten: unfiled synthesis is a cache miss you chose. QUERY filings tracked in wiki/_log/. Content-dir orphans fixed (<2%). THIS IS THE MOST IMPORTANT WEEK: the compounding loop closes here | AUTO |
| W4 | P1.4–P1.5: Stale-status triage + full cleanup | Stubs >30d fleshed/merged/queued. Root cleaned. 100% frontmatter parse rate. Content orphans <2% with exemptions. M1–M5 of the refactor metrics all green. Baseline lint report saved | AUTO |
| W5–8 — Compiled Artifacts + Synthesis (Karpathy P2 + P3 + P4) |  |  |  |
| Week | Milestone | Deliverable | Class |
| W5 | P2.1–P2.2: Compiled catalog + chronicle | build-catalog.py generates wiki/_meta/catalog.md (one line/page, grouped by type). build-chronicle.py generates wiki/_meta/chronicle.md (rolling 90-day log view). Both wired into daily-ingest. 100% coverage, zero drift possible | AUTO |
| W6 | P2.3–P2.4: CLAUDE.md split + MAP slim | CLAUDE.md trimmed from ~700 to ≤300 lines. Ops manual → wiki/sources/ops/operations-manual.md. MAP refactored to ~100-line navigation surface. Grant cards relocated. All 8 bulletproof laws byte-preserved | AUTO |
| W7 | P3.1–P3.3: Full lint + scheduling + enforcement | wiki-lint.py extended to 8 checks (L1–L8). Wired into eval-harness SKILL.md. LLM contradiction spot-check on rotating domain. INGEST cross-link enforcement via L7. Dry-run executed producing real report | AUTO |
| W8 | P4.1–P4.4: Synthesis pages + hub enrichment | All 8 domain synthesis pages written (cgm-trial, sous, nourish-grant-strategy, nourish, research-portfolio, pipeline, operating-principles, stanford). Each ≥15 outlinks. Stub triage complete. Hubs ≥8 outlinks. All 13 refactor metrics measured | AUTO |

Phase 1 exit gate: All 13 Karpathy refactor metrics (M1–M13) meet their targets. QUERY default-save rule is live and first filings visible. wiki-lint.py runs clean with zero regressions. FOUNDER-GATED: DR SKILL.md sync (G1 — one batch copy activates all scheduled wiring) + stub deletion approval (G2).

## Phase 2: Document Production Pipeline (Weeks 9–26)

With the wiki clean and compounding, build the document production layer. The Documents tab ships incrementally — card view in W13, HTML preview in W16, full lifecycle by W26.

| W9–13 — Registry + Templates + First Tab |  |  |  |
| --- | --- | --- | --- |
| Week | Milestone | Deliverable | Class |
| W9 | Document registry schema | wiki/_meta/documents.json: every deliverable tracked. Fields: id, type (grant¦paper¦report¦presentation¦memo), title, status (idea¦outline¦drafting¦review¦final¦submitted), progress (0–100), wiki_page, output_path, deadline, created, updated, revision_count | AUTO |
| W10 | Template library | wiki/_meta/templates/ directory. Templates: grant-proposal.md, research-paper.md, progress-report.md, presentation-outline.md, memo.md. Each defines: required sections, style rules, output format, quality criteria, word-count targets | AUTO |
| W11 | documents.json projection + pipeline wiring | Script generates public/documents.json from wiki registry (same projection pattern as research.json). Wired into optimus-weekly-run §3. Contradictions auto-population also wired this week (lint output → contradictions.json) | AUTO |
| W12 | Grant proposal auto-drafter | Given a grant ID, pull wiki content (org description, research portfolio, team bios, budget templates), merge with template, produce structured outline. Integrates with grant-proposal-mckinsey skill. Output registered in documents.json | AUTO |
| W13 | Optimus Documents tab — card view | New tab in index.html: Card Engine renders document cards with status badges, progress bars, deadline countdowns. Views: All ¦ Grants ¦ Papers ¦ Reports. Annotation support via existing overlay. Deployed to Vercel | AUTO |
| W14–18 — Generation Pipeline + HTML Preview |  |  |  |
| Week | Milestone | Deliverable | Class |
| W14 | DOCX generation pipeline | Node.js script: structured JSON (from template merge) → formatted DOCX with TOC, headings, tables, page numbers. Uses docx library with established gotcha-awareness. Output saved to appropriate wiki path + registered | AUTO |
| W15 | PDF + HTML dual output | Every DOCX generates PDF (LibreOffice headless) + standalone HTML (for Optimus preview). HTML stored alongside the document. Dashboard fetches and renders inline. All three formats from one source | AUTO |
| W16 | HTML preview infrastructure | Document cards gain "Preview" drill-in: renders wiki source as styled HTML (headings, bold, lists, tables, citations) inside the sheet. markdown-to-html converter in index.html. Touch-friendly on mobile | AUTO |
| W17 | Paper lifecycle schema + outline generator | documents.json extended with paper fields: abstract, authors[], venue, sections[{title, status, word_count}], references_count. Outline generator: topic + wiki synthesis → structured paper outline with citations | AUTO |
| W18 | Section-by-section draft tracking | Paper sections are individual wiki pages linked to parent. Per-section status visible on document card (Introduction ✓, Methods ◐, Results ○). Word count tracker. Deadline traffic-light | AUTO |
| W19–26 — Version Tracking + Smart Production + Validation |  |  |  |
| Week | Milestone | Deliverable | Class |
| W19 | Version tracking | Document versions tracked in revision_history[]. Optimus sheet shows version timeline with diff summaries. "What changed since v2" at a glance | AUTO |
| W20 | Auto-bibliography builder | Scan wiki sources/ and research/ for cited references. Generate formatted bibliography (APA/Chicago). Citation count on cards. Cross-document reference linking maintained | AUTO |
| W21 | Production brief generator | Document cards get "Produce next draft" button generating Claude prompt with: current state, wiki context, template requirements, deadline. Copy-to-clipboard like research briefs | AUTO |
| W22 | Presentation + report generators | PPTX template: topic + wiki → slide deck. Report template: Airtable status + weekly JSON + git activity → progress report DOCX. Both tracked in documents.json | AUTO |
| W23 | Multi-format export | Any document → DOCX, PDF, HTML, or Markdown. Export format selector on cards. "Download" generates and serves. HTML preview always available | AUTO |
| W24 | Document quality scorer | Evaluate drafts against template requirements: section completeness, word count, citation density, formatting. Score (0–100) shown on cards with improvement suggestions | AUTO |
| W25 | Cross-document knowledge linking | Bidirectional: wiki pages know which documents cite them, documents know which pages ground them. Lint checks for broken document→wiki references (new L9 check) | AUTO |
| W26 | Phase 2 integration test + deploy | End-to-end: create document entry → template merge → DOCX/PDF/HTML → preview on dashboard → version tracked → quality scored. All document types working. Documents tab deployed | AUTO |

Phase 2 exit gate: ≥5 documents tracked in registry, all with HTML preview. End-to-end pipeline verified for grants, papers, and reports. Quality scorer calibrated against 3+ real documents. Documents tab live on Vercel with mobile-optimized preview.

## Phase 3: Production Automation (Weeks 27–52)

The document pipeline is built. Now make it self-driving. Meetings generate document entries. Commitments create outlines. The wiki maintains itself. The automation layer emerges naturally from Phases 1–2 machinery connecting to existing pipeline steps.

| W27–34 — Pipeline Integration + Self-Maintaining Wiki |  |  |  |
| --- | --- | --- | --- |
| Week | Milestone | Deliverable | Class |
| W27 | Meeting → document pipeline | daily-ingest enhanced: after Granola ingestion, extract action items requiring deliverables. Auto-create document entries with deadline, type, outline stub. Visible immediately on Documents tab | AUTO |
| W28 | Commitment → document pipeline | omi-commitment-capture enhanced: commitments tagged "deliverable" auto-create entries. Email → draft pipeline: morning-brief detects emails needing document responses, creates entries + outlines | AUTO |
| W29 | Automated progress tracking | Documents tab gains progress-over-time per document: word count, section completion, quality score tracked weekly. Deadline risk auto-calculated (red/yellow/green). Flagged in Brief when at risk ≥14d before deadline | AUTO |
| W30 | Synthesis page auto-refresh | weekly-run enhanced: check each synthesis page staleness. If source pages updated since last refresh, regenerate. Keeps the apex layer current. L8 (freshness) enforces. Cap 3 refreshes/run | AUTO |
| W31 | Lint auto-fix expansion | eval-harness auto-fixes expanded: broken links (redirect or stub), missing frontmatter (infer from content), stale dates (check git log). Cap 50/week. All reversible (Tier 1). Cross-reference integrity: modified pages trigger staleness checks on referencing pages | AUTO |
| W32 | Knowledge gap detector | Analyze synthesis pages + QUERY logs: topics where questions recur with no wiki page. gap-report.json → Brief tab: "Knowledge gaps to close this week." Gaps that persist >2 weeks get auto-created stub entries | AUTO |
| W33 | Proactive document suggestions | System suggests documents that should exist based on: meeting patterns (3 meetings on a topic → "summary report would be useful"), grant deadlines (progress reports auto-queued), calendar awareness (pre-meeting briefs) | AUTO |
| W34 | Wiki health on dashboard | Brief tab gains wiki health section: orphan trend, link density, staleness score, lint pass rate — as sparklines. Green/yellow/red indicator in masthead. Quantified compounding: total query filings, synthesis page coverage | AUTO |
| W35–42 — Research Automation + Grant Lifecycle |  |  |  |
| Week | Milestone | Deliverable | Class |
| W35 | Literature review engine | Given research question: search web + wiki → structured lit review with citation matrix. Output as wiki page + HTML preview on dashboard. Integrated with 6-lens RSG process | AUTO |
| W36 | Smart outline generator v2 | Outline generation considers: existing wiki literature, open questions, research portfolio synthesis, deadline-driven prioritization, gap-report findings. Context-rich outlines, not generic ones | AUTO |
| W37 | Submission checklist engine | Per-venue requirements stored. Checklist auto-generated: formatting, word limits, required sections, supplementary materials, cover letter. Tracked on document card | AUTO |
| W38 | Conference/venue matching | Given paper topic + stage → suggest matching venues from curated registry. Deadline awareness. "Submit to X by Y" in Brief tab | AUTO |
| W39 | Grant-paper integration | Grant proposals auto-reference papers in progress. Papers link to funding sources. Grant-to-paper-to-publication pipeline visible as single flow on Documents tab | AUTO |
| W40 | Grant renewal predictor | Track grant lifecycle: application → award → execution → reporting → renewal. Predict renewal timing. Auto-create renewal proposal entries with timeline | AUTO |
| W41 | Automated nudges | morning-brief: if a paper is "drafting" >2 weeks with no edits, surface nudge with specific next-write suggestions. If grant report due in <30d, escalate. Tone: helpful, not nagging | AUTO |
| W42 | Report auto-generators | Quarterly progress reports auto-drafted from Airtable + weekly JSON + wiki/_log/ + git. NOURISH impact reports from grant deliverables + publications. Templates refined from Phase 2 learnings | AUTO |
| W43–52 — Year 1 Hardening + Validation |  |  |  |
| Week | Milestone | Deliverable | Class |
| W43 | Full pipeline stress test | Simulate heavy week: 50 new pages, 10 documents in production, 20 contradictions, 5 synthesis refreshes. Measure time, errors, drift. Fix failures. Document system limits | AUTO |
| W44 | Failure recovery hardening | Every pipeline step gets: retry logic, partial-completion checkpointing, graceful degradation. Crashed mid-run resumes from checkpoint. eval-harness detects and reports partial runs | AUTO |
| W45 | System self-documentation | System documents itself: architecture diagrams generated as SVG, pipeline runbooks auto-produced from SKILL.md analysis, CLAUDE.md ops section verified against registry. One-time build, auto-maintained thereafter | AUTO |
| W46 | Mobile optimization pass | Document previews optimized for mobile (Stefan checks on phone). Responsive layouts, readable typography, swipe between sections. Touch-friendly annotation on all surfaces | AUTO |
| W47 | LaTeX output for academic papers | Document production gains LaTeX export for academic venues. Template-driven: IEEE, ACM, Springer, custom. Bibliography in BibTeX format | AUTO |
| W48 | Poster + slide deck generators | Conference poster template: paper → structured poster layout (PPTX/HTML). Slide deck: paper → 10–15 slide presentation. Both tracked in documents.json | AUTO |
| W49 | Cover letter + supplementary materials | Per-venue cover letter template. Supplementary materials auto-assembled: extended methods, additional figures, data tables. Formatted per venue requirements | AUTO |
| W50 | Document sharing pipeline | One-click export: final DOCX/PDF + cover letter + supplementary materials as submission package. Email draft generation (Tier 2 DRAFT). Tracked as milestone on timeline | AUTO |
| W51 | Year 1 comprehensive audit | All metrics measured: 13 refactor metrics + document production stats + pipeline reliability + dashboard usage. Report produced as DOCX + HTML. Regression analysis. Performance benchmarks | AUTO |
| W52 | Year 1 retrospective + Year 2 calibration | Review what shipped, what needs adjustment. Recalibrate Year 2 validation gates based on actual velocity and demonstrated needs. Capture learnings in wiki/decisions/ | FOUNDER |

Phase 3 exit gate: ≥20 documents in registry. Meeting/commitment → document pipeline operational. Synthesis auto-refresh running. Lint auto-fix active. Literature review engine producing usable output. Year 1 audit complete with all metrics measured.

## Year 2: Validation-Gated Quarters (Weeks 53–104)

Year 2 is structured differently from Year 1. Instead of fixed weekly milestones, each quarter begins with a validation gate that checks outcomes from the previous quarter and selects the highest-value work for the next. This prevents building speculative features that Year 1 data proves unnecessary.

Why validation gates instead of fixed milestones: The Karpathy principle "Simplicity First" says don't build features beyond what's asked. Year 1 is well-defined because the refactor plan and document pipeline are known engineering problems. Year 2 depends on what Year 1 reveals. A fixed 52-week Year 2 roadmap written in July 2026 will be wrong by July 2027 — the question is how wrong, and whether we've locked ourselves into building the wrong things. Validation gates let Year 2 respond to reality.

### Quarter 5: Validation Gate V1 (Weeks 53–65)

Gate input: Year 1 audit results. Specifically: which document types are actually being produced? Which pipeline steps fail most? What manual work persists? Where is Stefan spending time that the system should be saving?

Candidate workstreams (rank by actual need, not assumed):

A. Multi-author collaboration tracking — IF Year 1 shows >3 co-authored documents

B. Response-to-reviewers template — IF any paper reaches review stage

C. Figure management system — IF figure-heavy documents are being produced

D. Cross-project intelligence — IF wiki shows overlapping work across Sous/NOURISH/Casa/research

E. Writing velocity optimization — IF deadline risk predictor identifies consistent late patterns

F. Template learning/refinement — IF quality scorer data shows template-specific improvement opportunities

The gate selects 8–10 weeks of work from the candidate pool based on demonstrated need. Remaining candidates carry forward to V2.

### Quarter 6: Validation Gate V2 (Weeks 66–78)

Gate input: Q5 outcomes + updated metrics. Has the QUERY filing rate (M9) held above ≥2/week for the full year? Is the compounding loop genuinely closed?

Candidate workstreams:

A. Predictive deadline risk — IF sufficient document lifecycle data exists for modeling

B. Smart calendar integration — IF meeting-to-document pipeline is heavily used

C. Knowledge graph compression — IF vault exceeds 1500 pages and retrieval latency is measurable

D. Quarterly auto-reports — IF manual quarterly reporting is still consuming significant time

E. External web monitoring for research trends — FOUNDER-GATED (API keys needed)

F. Citation impact tracking — FOUNDER-GATED (external service integration)

### Quarter 7: Validation Gate V3 (Weeks 79–91)

Gate input: 18-month system maturity assessment. Focus shifts from capability building to refinement and reliability.

Default workstreams (unless data contradicts):

A. Continuous deployment pipeline — dashboard auto-deploys after quality gates

B. Cross-system integrity monitoring — wiki ↔ Airtable ↔ Optimus JSON consistency

C. Performance optimization pass — pipeline latency, API costs, compute efficiency

D. Proactive system health alerts — anticipate failures before they happen

### Quarter 8: Validation Gate V4 + Steady State (Weeks 92–104)

Gate input: 21-month comprehensive assessment. The question is not "what to build next" but "is the system at steady state?"

Steady-state criteria:

S1. Pipeline uptime ≥99.5% over the trailing quarter

S2. QUERY filings ≥3/week rolling average (compounding loop proven)

S3. Lint pass rate ≥98% sustained

S4. Document time-to-completion reduced ≥50% from Year 1 baseline

S5. Human assembly time ≤2h/week (down from baseline)

S6. All synthesis pages <30d stale or auto-refreshed

S7. Zero missed pipeline runs in trailing 30 days

If all 7 criteria met: declare steady state. Stefan's role is annotation, adjudication, and direction. Everything else is compiled. If criteria not met: the V4 gate selects remediation work for the final quarter.

W104: Year 2 retrospective — FOUNDER-GATED. Strategic review of the complete system. Decide: maintain vs. extend vs. restructure. Capture in wiki/decisions/.

# Success Metrics

Measured continuously. M1–M8 restore and maintain the wiki. M9–M14 measure the document production system. M9 (QUERY filings) remains the headline metric — it proves the compounding loop.

| # | Metric | W8 | W26 | W52 | Steady State |
| --- | --- | --- | --- | --- | --- |
| M1 | Broken wikilinks | 0 | 0 | 0 | 0 sustained |
| M2 | Frontmatter + tag compliance | 100% | 100% | 100% | 100% |
| M3 | Content-dir orphans | <2% | <1% | 0% | 0% |
| M4 | Stale actives (>90d, no review-by) | 0 | 0 | 0 | 0 |
| M5 | Synthesis pages live + fresh | 8 | 8 | 10+ | 12+ auto |
| M6 | CLAUDE.md lines | ≤300 | ≤300 | ≤300 | ≤300 |
| M7 | Lint pass rate (weekly) | ≥95% | ≥98% | ≥99% | 100% |
| M8 | Contradiction resolution <14d | baseline | 100% | 100% | 100% |
| M9 | QUERY filings/week (HEADLINE) | ≥1 | ≥2 | ≥2 avg | ≥3 avg |
| M10 | Documents in registry | — | 5+ | 20+ | 50+ |
| M11 | Documents with HTML preview | — | 100% | 100% | 100% |
| M12 | Avg document time-to-completion | — | baseline | -30% | -50% |
| M13 | Pipeline uptime | — | ≥95% | ≥99% | ≥99.5% |
| M14 | Human assembly time/week | — | baseline | -50% | -80% |

## Founder-Gated Dependencies

99 AUTO-BUILD weeks, 5 FOUNDER-GATED. Autonomous prep ships first. Founder touch is the last step, not the first.

G1 · SKILL.md sync (W8): DR edits need one batch sync to ~/.claude/scheduled-tasks/. Scripts run standalone until then. Batch after Phase 1 lint dry-run passes.

G2 · Page deletions (W8): Stub triage produces deletion queue in wiki/_unresolved/. One-pass checkbox approval. Sorted by confidence.

G3 · Contradiction adjudication (ongoing): Contradictions tab makes this frictionless — Stefan taps resolve/dismiss/note on phone. System handles the rest.

G4 · External services (Year 2): Web monitoring and citation tracking need API keys. Prep ships the abstraction; one env var activates.

G5 · Boundary reviews (W52, W104): Year-end retrospectives require Stefan's strategic input to calibrate the next phase.

# v1 → v2 Change Summary

| Area | v1 | v2 (optimized) |
| --- | --- | --- |
| Karpathy refactor | Spread across Q1–Q3 (W1–39) | Compressed to W1–8 (actual scope) |
| QUERY default-save | W30 (month 7) | W3 (week 3) |
| Dashboard tabs | 15+ tabs by Year 2 | 1 Documents tab with views |
| Workstreams | 5 parallel tracks | 4 (autonomy is emergent) |
| Year 2 structure | Fixed weekly milestones (speculative) | Validation-gated quarters |
| Redundant weeks | 5+ duplicated capabilities | Zero redundancy |
| Year 1 milestones | 52 weeks, many speculative | 52 weeks, all grounded |
| Year 2 milestones | 52 fixed weeks | 4 validation gates + candidate pools |
| Metrics timeline | 3 checkpoints (Q1/Y1/Y2) | 4 checkpoints (W8/W26/W52/SS) |
| Speculative features | Peer review sim, skill evolution, knowledge decay | Build only when Year 1 data demands |

# The Endgame (unchanged)

At steady state, the system should pass this test: Stefan captures a voice note about a research idea while walking. Within 24 hours, without any manual assembly:

1. Omi captures the transcript → daily-ingest creates a wiki page → synthesis updates → knowledge gaps detected

2. The idea is matched against existing research portfolio → relevant citations identified → literature gaps flagged

3. A document entry is created with a suggested outline → visible on the Documents tab with HTML preview

4. morning-brief surfaces it: "New research idea captured. Outline ready for review. Related to CGM trial synthesis. 3 potential venues identified."

5. Stefan annotates on his phone → the system produces → Stefan reviews the rendered HTML on his dashboard → approves → formatted DOCX exported

The human touch is direction and judgment. Everything else is compiled.

The difference between v1 and v2: v1 gets there through 104 fixed milestones, some speculative. v2 gets there through 52 grounded milestones + 4 validation gates that adapt to reality. The endgame is the same. The path is honest about what we know and what we don't.