OPTIMUS ECOSYSTEM

Two-Year Build Plan

Weekly Milestones · Frictionless Automation · Document Intelligence

104 weeks · 8 quarters · 5 workstreams

July 2026 — July 2028

Stefan Thottunkal · Stanford · NOURISH

# Executive Summary

This plan transforms the Stefan-Brain + Optimus ecosystem from a weekly dashboard with a compounding wiki into a fully autonomous knowledge operating system — one where documents, research papers, grant proposals, and any other deliverable can be produced, tracked, and visualized from a single surface.

The core thesis: every piece of knowledge Stefan generates should flow into the brain, every deliverable should be trackable through Optimus, and every document in development should be viewable as rendered HTML — not raw markdown — so the production pipeline is visible at a glance from a phone.

The plan is organized into five concurrent workstreams that build on each other:

WS1 · Wiki Overhaul — Execute the Karpathy refactor plan: compiled catalog, deterministic lint, synthesis pages, CLAUDE.md split. Foundation for everything else.

WS2 · Document Production Pipeline — Template-driven generation of DOCX, PDF, PPTX, HTML from wiki content. Version-tracked through Optimus. One-click "produce deliverable" from any research or project page.

WS3 · Optimus Document Intelligence — New dashboard tabs: Documents (production tracker with HTML preview), Papers (research lifecycle), Artifacts (every file the system produces). Each shows rendered HTML output, not markdown.

WS4 · Research & Grant Automation — Full lifecycle from idea → literature review → outline → draft → revision → submission. Grant proposals auto-drafted from registry + wiki content. Citation management. Peer review simulation.

WS5 · Autonomous Operations — Self-healing pipelines, predictive deadline management, knowledge gap detection, automated quality assurance. The system that maintains itself.

# Design Principles

1. HTML-first visualization. Every document in development renders as styled HTML on the Optimus dashboard — headings, tables, citations, figures all visible. Markdown is the authoring format; HTML is the consumption format. Stefan sees a miniature rendered paper, not a wall of # and ** symbols.

2. Projection pattern, always. Document state lives in the wiki (vault-is-truth). Optimus reads projections (JSON files like documents.json, papers.json) generated by the pipeline. The dashboard never writes back to the wiki directly — annotations flow through Supabase overlay, actioned by morning-brief.

3. No new scheduled tasks. Per the refactor plan decision log: the fleet just stabilized at 14 tasks (v5). All new capabilities land as steps inside existing tasks (eval-harness, daily-ingest, optimus-weekly-run). Zero cadence-surface-area growth.

4. AUTO-BUILD first, FOUNDER-GATED surfaced. Per Sous rule 12: every week is classified. Weeks requiring external accounts, paid services, or founder decisions are explicitly marked and sequenced after autonomous prep work ships the abstraction.

5. Boil the ocean. The marginal cost of completeness is near zero with AI. Every milestone is a shipped deliverable, not a plan to build one. Every week ends with something committed and pushed.

# Target Architecture (Year 2 Steady State)

By Week 104, the system operates as a unified pipeline:

Input layer: Granola (meetings) · Omi (voice) · Gmail (comms) · Airtable (tasks) · Notion (strategy) · Git (code) · Web (research)

Knowledge layer: Stefan-Brain wiki (compiled catalog, 8+ synthesis pages, deterministic lint, default-save QUERY). Every fact findable three ways: grep, catalog, graph.

Production layer: Document registry (wiki/_meta/documents.json) tracks every deliverable from inception to completion. Templates for grants, papers, reports, presentations. One command produces a polished DOCX/PDF from wiki content.

Visualization layer: Optimus dashboard with 14+ tabs. Documents tab shows HTML-rendered previews of every paper/proposal in development. Progress bars, stage gates, deadline countdowns, annotation support. Research tab expanded with paper lifecycle tracking.

Automation layer: Eval-harness runs wiki-lint weekly. Daily-ingest captures meetings and grant watch. Weekly-run synthesizes and generates dashboard JSON + all projections. Morning-brief actions annotations and surfaces deadlines. The human touch is annotation and adjudication, not assembly.

## Quarter 1: Foundation (Weeks 1–13)

Theme: Execute the Karpathy refactor plan, build the document registry schema, and ship the first Optimus Documents tab with HTML preview. By Q1 end: wiki is clean, lint is automated, and Stefan can see document development status on his phone.

| Q1 Month 1 — Wiki Foundation Repairs |  |  |  |
| --- | --- | --- | --- |
| Week | Milestone | Deliverable | Class |
| W1 | P1.0: wiki_graph.py kernel | Python script: parse all 1077 pages, extract frontmatter + wikilinks + file metadata. Output: page_count, link_count, orphans, broken_links as JSON. Committed to scripts/ | AUTO |
| W2 | P1.1: Broken link sweep | 20+ broken wikilinks fixed (nourish, Omi, pharmacogenomics, CLOVE, etc). Frontmatter backfilled on 13 pages missing it. All wiki/_log/ entries get YAML headers | AUTO |
| W3 | P1.2: Stale page triage | 20+ pages with status:active >90d retriaged to correct status. Stub pages >30d either fleshed, merged, or queued to _unresolved/stub-deletions.md | AUTO |
| W4 | P1.3–P1.5: Repo hygiene + root cleanup | Repo-root junk removed (et --hard, ter --force, tmp files). Untitled canvases queued for Stefan. Root contains only canonical files. wiki_graph.py baseline report saved | AUTO |
| Q1 Month 2 — Compiled Artifacts + Schema Split |  |  |  |
| Week | Milestone | Deliverable | Class |
| W5 | P2.1: build-catalog.py | Script generates wiki/_meta/catalog.md from frontmatter. One line per page, grouped by type then domain. "DO NOT HAND-EDIT" banner. Wired into daily-ingest SKILL.md step | AUTO |
| W6 | P2.2: build-chronicle.py | Script generates wiki/_meta/chronicle.md — rolling 90-day one-line-per-entry log view. Wired into daily-ingest. Root log.md stays frozen | AUTO |
| W7 | P2.3: CLAUDE.md split | CLAUDE.md trimmed from ~700 to ≤300 lines. Fleet/pipeline/tooling ops → wiki/sources/ops/operations-manual.md. All 8 bulletproof laws byte-preserved. One pointer line added | AUTO |
| W8 | P2.4: MAP.md slim-down | MAP refactored to ~100-line pure navigation surface. NOURISH grant cards → wiki/nourish/nourish-product-menu.md. Dataview blocks get literal-Markdown equivalents. All links resolve | AUTO |
| Q1 Month 3 — Document Registry + Optimus Documents Tab v1 |  |  |  |
| Week | Milestone | Deliverable | Class |
| W9 | Document registry schema | wiki/_meta/documents.json: registry of every deliverable (grants, papers, reports, presentations). Fields: id, type, title, status (idea¦outline¦drafting¦review¦final¦submitted), stage, progress, wiki_page, output_path, deadline, updated | AUTO |
| W10 | documents.json projection | Script generates public/documents.json for Optimus from the wiki registry. Same projection pattern as research.json. Wired into optimus-weekly-run §3 | AUTO |
| W11 | Optimus Documents tab — renderer | New tab (12th) in index.html: rDocuments renderer showing document cards with status badges, progress bars, deadline countdowns. Segmented view: All ¦ Grants ¦ Papers ¦ Reports. Card Engine integration with annotations | AUTO |
| W12 | HTML preview infrastructure | Document cards gain "Preview" drill-in that renders the wiki source page as styled HTML (headings, bold, lists, tables, citations) inside the sheet. markdown-to-html converter function added to index.html. Better than raw markdown — formatted, readable | AUTO |
| W13 | Q1 integration test + deploy | End-to-end: create a document entry in wiki, run pipeline, verify it appears on dashboard with HTML preview. All Q1 scripts run clean. wiki-lint baseline captured. Contradictions + Documents tabs live on Vercel | AUTO |

## Quarter 2: Document Production (Weeks 14–26)

Theme: Build the template-driven document production pipeline. Stefan says "produce a grant proposal for X" and gets a polished DOCX. The Optimus Documents tab shows every document's development stage with HTML-rendered content preview.

| Q2 Month 1 — Template System + DOCX Generation |  |  |  |
| --- | --- | --- | --- |
| Week | Milestone | Deliverable | Class |
| W14 | Document template registry | wiki/_meta/templates/ directory: grant-proposal.md, research-paper.md, progress-report.md, presentation-outline.md. Each template defines sections, required fields, style rules, and output format | AUTO |
| W15 | Grant proposal auto-drafter | Script: given a grant ID from the registry, pull wiki content (org description, research portfolio, team bios, budget templates), merge with template, produce structured outline. Integrates with grant-proposal-mckinsey skill | AUTO |
| W16 | DOCX generation pipeline | Node.js script using docx library: takes structured JSON (from template merge) → produces formatted DOCX with TOC, headings, tables, page numbers. Saved to wiki/nourish/grants/_finals/ or equivalent output path | AUTO |
| W17 | PDF + HTML dual output | Every DOCX also generates: (1) PDF via LibreOffice headless, (2) standalone HTML for Optimus preview. HTML stored alongside the document in a _previews/ directory. Dashboard fetches and renders inline | AUTO |
| Q2 Month 2 — Research Paper Pipeline |  |  |  |
| Week | Milestone | Deliverable | Class |
| W18 | Paper lifecycle schema | Extend documents.json with paper-specific fields: abstract, authors[], venue, submission_deadline, revision_history[], sections[{title, status, word_count}], references_count, review_notes | AUTO |
| W19 | Outline generator | Script: given a research topic + wiki synthesis page, generate a structured paper outline with section headings, key arguments per section, and suggested citations from wiki sources. Saved as wiki page with type:document | AUTO |
| W20 | Section-by-section drafter | Production script: takes outline → drafts each section using wiki content as grounding. Tracks per-section completion status. Each section draft is a wiki page linked to the parent paper page. Progress visible on dashboard | AUTO |
| W21 | Optimus Papers view | Documents tab gains a Papers sub-view showing section-level progress (Introduction ✓, Methods ◐, Results ○, Discussion ○). Each section expandable to HTML preview. Word count tracker. Deadline countdown with traffic-light status | AUTO |
| Q2 Month 3 — Version Tracking + Smart Production |  |  |  |
| Week | Milestone | Deliverable | Class |
| W22 | Version diffing | Document versions tracked in documents.json revision_history[]. Optimus sheet shows version timeline with diff summaries. "What changed since v2" readable at a glance | AUTO |
| W23 | Auto-bibliography builder | Script scans wiki sources/ and research/ for citations referenced in a paper draft. Generates a formatted bibliography section (APA/Chicago/custom). Citation count visible on paper cards | AUTO |
| W24 | Production brief generator | Each document card gets a "Produce next draft" button that generates a Claude prompt pre-loaded with: current state, wiki context, template requirements, deadline pressure. Copy-to-clipboard like existing research briefs | AUTO |
| W25 | Cross-document knowledge linking | When a document references wiki content, bidirectional links are maintained: the wiki page knows which documents cite it, the document knows which wiki pages ground it. Lint checks for broken document→wiki references | AUTO |
| W26 | Q2 integration + Optimus deploy | Full pipeline test: create paper entry, generate outline, draft sections, produce DOCX+PDF+HTML, verify all appear on dashboard with previews. Template system documented. 12+ tabs live on Vercel | AUTO |

## Quarter 3: Lint & Intelligence (Weeks 27–39)

Theme: The wiki-lint pipeline goes fully operational. Contradictions tab auto-populates weekly. The system starts detecting knowledge gaps and suggesting what to write next. Document production becomes genuinely frictionless.

| Q3 Month 1 — Deterministic Lint + Operation Hardening |  |  |  |
| --- | --- | --- | --- |
| Week | Milestone | Deliverable | Class |
| W27 | P3.1: wiki-lint.py full implementation | 8-check deterministic lint script: broken links, orphans, frontmatter validity, filename collisions, stale actives, hub density, recent-page inlinks, catalog freshness. Scored report output | AUTO |
| W28 | P3.2: Lint scheduling in eval-harness | eval-harness SKILL.md gains wiki-lint.py execution step. LLM pass proposes fixes (Tier 1 AUTO, cap 25/run). Contradiction spot-check on rotating domain slice. Report → wiki/_inbox/ → morning-brief surfaces findings | AUTO |
| W29 | Contradictions tab auto-population | wiki-lint.py contradiction output → contradictions.json projection → Contradictions tab auto-refreshes weekly. No manual seeding needed. Resolved items archived, new ones surfaced | AUTO |
| W30 | P3.3–P3.4: INGEST enforcement + QUERY default-save | Cross-link enforcement via L7 lint check. QUERY §7 step 4 rewritten to default-save. Pipeline DR SKILL.mds updated. Filed answers visible in wiki/_log/ within 2 weeks | AUTO |
| Q3 Month 2 — Synthesis Layer + Knowledge Gaps |  |  |  |
| Week | Milestone | Deliverable | Class |
| W31 | P4.1: Domain synthesis pages (batch 1) | First 4 synthesis pages written: cgm-trial-synthesis, sous-synthesis, nourish-grant-strategy-synthesis, nourish-synthesis. Each ≥15 outlinks, cited-and-dated, linked from MAP | AUTO |
| W32 | P4.1: Domain synthesis pages (batch 2) | Next 4: research-portfolio-synthesis, pipeline-synthesis, operating-principles-synthesis, stanford-synthesis. All 8 complete. L6 lint clean for synthesis pages | AUTO |
| W33 | P4.2–P4.4: Stub triage + hub enrichment | All stubs >30d either fleshed, merged, or in deletion queue. Mirror-page families analyzed and collapsed where appropriate. Under-linked hubs brought to ≥8 outlinks. M1-M8 metrics green | AUTO |
| W34 | Knowledge gap detector | Script analyzes synthesis pages + recent QUERY logs: identifies topics where questions recur but no wiki page or synthesis exists. Outputs gap-report.json → new Optimus section in Brief tab: "Knowledge gaps to close this week" | AUTO |
| Q3 Month 3 — Smart Document Production |  |  |  |
| Week | Milestone | Deliverable | Class |
| W35 | Presentation auto-generator | Template for PPTX: given a topic + wiki content, produce a slide deck with title, agenda, content slides with key points, and summary. Uses pptx skill. Output tracked in documents.json | AUTO |
| W36 | Report auto-generator | Weekly/monthly progress reports auto-drafted from: Airtable task status, Optimus weekly JSON, wiki/_log/ entries, git activity. DOCX output with executive summary, accomplishments, blockers, next steps | AUTO |
| W37 | Multi-format export | Any document in the registry can be exported as DOCX, PDF, HTML, or Markdown. Export format selection on document cards. "Download" button generates and serves the file. HTML preview always available | AUTO |
| W38 | Document quality scorer | Script evaluates draft documents against template requirements: section completeness, word count targets, citation density, formatting compliance. Score (0-100) shown on document cards with specific improvement suggestions | AUTO |
| W39 | Q3 integration + full lint cycle | wiki-lint.py running weekly in eval-harness, contradictions auto-populating, 8 synthesis pages live, knowledge gaps surfacing in brief, document production pipeline producing DOCX+PDF+PPTX+HTML. All 13 success metrics measured | AUTO |

## Quarter 4: Automation Layer (Weeks 40–52)

Theme: The system starts doing work autonomously. Meeting → deliverable pipelines. Email → action item → tracked document. Self-maintaining wiki with automated hygiene. Year 1 closes with a system that compounds without human assembly.

| Q4 Month 1 — Meeting → Deliverable Automation |  |  |  |
| --- | --- | --- | --- |
| Week | Milestone | Deliverable | Class |
| W40 | Meeting action-item extractor | daily-ingest enhanced: after Granola ingestion, extract action items with deadlines and responsible parties. Auto-create document entries for items requiring deliverables (reports, proposals, follow-up documents) | AUTO |
| W41 | Commitment → document pipeline | omi-commitment-capture enhanced: commitments tagged "deliverable" auto-create document registry entries with deadline, type, and outline stub. Visible immediately on Documents tab | AUTO |
| W42 | Email → draft pipeline | morning-brief enhanced: emails requiring document responses (grant RFPs, collaboration requests, report requests) auto-generate document entries + draft outlines. Stefan reviews on Documents tab, annotates, pipeline produces | AUTO |
| W43 | Automated progress tracking | Documents tab gains progress-over-time chart per document: word count, section completion, quality score tracked weekly. Burndown/burnup visible. Deadline risk auto-calculated and flagged in Brief | AUTO |
| Q4 Month 2 — Self-Maintaining Wiki |  |  |  |
| Week | Milestone | Deliverable | Class |
| W44 | Auto-fix pipeline for lint findings | eval-harness auto-fixes expanded: broken links (redirect or create stub), missing frontmatter (infer from content), stale dates (check git log for actual last-modified). Cap 50 fixes/week. All reversible (Tier 1 AUTO) | AUTO |
| W45 | Synthesis page auto-refresh | Weekly-run enhanced: after generating dashboard JSON, check each synthesis page staleness. If source pages updated since last synthesis refresh, regenerate the synthesis. Keeps the apex layer current | AUTO |
| W46 | Cross-reference integrity monitor | Continuous monitoring: when a wiki page is modified, check all pages that reference it for potential staleness or contradiction. Queue findings to contradictions.json for next weekly cycle | AUTO |
| W47 | Knowledge graph health dashboard | Optimus Brief tab gains wiki health section: orphan count trend, link density trend, staleness score, lint pass rate — all as mini sparkline charts. Green/yellow/red health indicator in masthead | AUTO |
| Q4 Month 3 — Year 1 Hardening |  |  |  |
| Week | Milestone | Deliverable | Class |
| W48 | Full pipeline stress test | Simulate: 50 new pages ingested, 10 documents in production, 20 contradictions flagged, 5 synthesis refreshes — all in one weekly cycle. Measure: time, errors, drift. Fix any failures | AUTO |
| W49 | Failure recovery automation | Every pipeline step gets: retry logic, partial-completion checkpointing, graceful degradation. A crashed mid-run resumes from last checkpoint. eval-harness detects and reports partial runs | AUTO |
| W50 | Documentation auto-generation | The system documents itself: CLAUDE.md ops section auto-refreshed from registry. Pipeline architecture docs auto-generated from SKILL.md analysis. Architecture diagrams produced as SVG | AUTO |
| W51 | Year 1 audit + metrics report | Comprehensive system audit: all 13 refactor metrics measured, document production stats (count, types, avg time-to-completion), pipeline reliability (uptime, error rate). Report produced as DOCX + HTML | AUTO |
| W52 | Year 1 retrospective + Year 2 calibration | Review what shipped, what needs adjustment. Recalibrate Year 2 milestones based on actual velocity. Capture learnings in wiki/decisions/. Update all planning docs | FOUNDER |

## Year 2: Scale & Intelligence (Weeks 53–104)

Year 2 builds on the foundation of Year 1. The wiki is clean, the document pipeline produces deliverables, lint runs weekly, and Optimus tracks everything. Year 2 adds: advanced research intelligence, collaborative features, predictive systems, and full autonomous operation.

### Quarter 5: Research Intelligence (Weeks 53–65)

The research pipeline becomes genuinely intelligent: literature review automation, smart outlining from wiki content, citation graph analysis, and peer-review simulation.

| Q5 — Research Intelligence |  |  |  |
| --- | --- | --- | --- |
| Week | Milestone | Deliverable | Class |
| W53 | Literature review engine | Given a research question, search web sources + wiki, produce structured lit review with citation matrix. Output as wiki page + HTML preview on dashboard | AUTO |
| W54 | Citation graph analyzer | Build citation network from all papers/documents in registry. Identify: most-cited wiki pages (high-value knowledge), citation gaps (important claims without sources), citation clusters | AUTO |
| W55 | Smart outline generator v2 | Outline generation now considers: existing literature in wiki, open questions from questions/ pages, Stefan's research portfolio synthesis, and deadline-driven prioritization | AUTO |
| W56 | Peer review simulator | Script: given a paper draft, generate simulated reviewer comments (methodology concerns, missing citations, clarity issues, strength/weakness analysis). Output as annotation overlay on the paper card | AUTO |
| W57 | Research collaboration tracker | Documents tab shows co-author involvement per paper. Links to wiki/people/ pages. Tracks who contributed what section. Collaboration network visible as interactive graph | AUTO |
| W58 | Automated abstract generator | Given a complete paper draft, generate structured abstract (background, methods, results, conclusion) matching venue requirements. Versioned alongside the paper | AUTO |
| W59 | Submission checklist engine | Per-venue submission requirements parsed and stored. Checklist auto-generated for each paper: formatting, word limits, required sections, supplementary materials, cover letter. Tracked on document card | AUTO |
| W60 | Conference/venue matching | Given a paper's topic and stage, suggest matching venues (conferences, journals) from a curated registry. Deadline awareness. "Submit to X by Y" suggestions in Brief tab | AUTO |
| W61 | Research dashboard v2 | Research tab expanded: paper pipeline funnel (idea→draft→review→submitted→published), acceptance rate tracking, time-to-completion metrics, venue coverage map | AUTO |
| W62 | Grant-paper integration | Grant proposals auto-reference papers in progress. Papers auto-link to funding sources. The grant-to-paper-to-publication pipeline visible as a single flow | AUTO |
| W63 | Automated progress nudges | morning-brief enhanced: if a paper has been in "drafting" >2 weeks with no wiki edits on its section pages, surface a nudge with specific suggestions for what to write next | AUTO |
| W64 | Research impact projections | Track citation counts, download stats, and impact metrics for published papers. Visible on paper cards. Projected impact for papers in progress based on topic analysis | FOUNDER |
| W65 | Q5 integration test | Full research pipeline: topic → lit review → outline → draft → peer review sim → revision → submission checklist. All tracked on dashboard with HTML previews at every stage | AUTO |

### Quarter 6: Multi-Format & Collaboration (Weeks 66–78)

Polish the production pipeline: any format, any audience, any device. Collaboration features for multi-author documents. The system produces publication-ready output.

| Q6 — Polish & Collaboration |  |  |  |
| --- | --- | --- | --- |
| Week | Milestone | Deliverable | Class |
| W66 | LaTeX output for academic papers | Document production gains LaTeX export for academic venues requiring it. Template-driven: IEEE, ACM, Springer, custom. Bibliography in BibTeX format | AUTO |
| W67 | Poster generator | Conference poster template: given a paper, produce a structured poster layout (PPTX or HTML). Key findings, methods summary, figures placeholder, QR code to full paper | AUTO |
| W68 | Slide deck from paper | One-click: given a paper draft, produce a presentation deck (10-15 slides). Title, motivation, methods, results, discussion, future work. PPTX output tracked in documents.json | AUTO |
| W69 | Figure management system | Documents gain a figures registry: each figure tracked with caption, source data, generation script, and multiple format outputs (PNG, SVG, PDF). Figures versioned alongside documents | AUTO |
| W70 | Cover letter generator | Per-venue cover letter template: highlights key contributions, relevance to venue scope, suggested reviewers. Generated from paper metadata + venue registry | AUTO |
| W71 | Supplementary materials builder | Auto-assemble supplementary materials package: extended methods, additional figures, data tables, code repositories. Formatted per venue requirements | AUTO |
| W72 | Response-to-reviewers template | When review comments arrive (manual input), generate structured response document: point-by-point responses with "change made" references to specific manuscript sections | AUTO |
| W73 | Multi-author tracking | Document cards show author contribution per section. Edit history tracked. "Your turn" / "Waiting on X" status. Links to wiki/people/ for each collaborator | AUTO |
| W74 | Document sharing pipeline | One-click export: produce final DOCX/PDF + cover letter + supplementary materials as a submission package. Zip file with everything needed. Tracked as a milestone on the document timeline | AUTO |
| W75 | Email draft from document | Given a completed document + recipient, generate a sharing email draft. morning-brief creates Gmail draft (Tier 2 DRAFT). Stefan reviews and sends | AUTO |
| W76 | Optimus Artifacts tab | New tab (13th): shows every file the system has produced — DOCX, PDF, PPTX, HTML, LaTeX. Searchable, filterable by type/date/project. Direct download links. HTML preview for each | AUTO |
| W77 | Mobile-optimized document viewer | Document HTML previews optimized for mobile (Stefan checks on phone). Responsive layouts, readable typography, swipe between sections. Touch-friendly annotation | AUTO |
| W78 | Q6 integration + steady state | Full multi-format pipeline operational. Any document → any format. Collaboration tracking live. Artifacts tab deployed. All formats produce clean, professional output | AUTO |

### Quarter 7: Predictive Systems (Weeks 79–91)

The system starts predicting: what needs attention, what's at risk, what knowledge is missing, what documents should exist but don't. Proactive intelligence, not reactive reporting.

| Q7 — Predictive Intelligence |  |  |  |
| --- | --- | --- | --- |
| Week | Milestone | Deliverable | Class |
| W79 | Deadline risk predictor | Given document progress trajectory + deadline, predict completion probability. Red/yellow/green on document cards. Brief tab surfaces documents at risk ≥14 days before deadline | AUTO |
| W80 | Writing velocity tracker | Track words-per-week by document, by section, by domain. Identify Stefan's most productive topics/times. Suggest optimal scheduling for document work sessions | AUTO |
| W81 | Knowledge decay detector | Beyond staleness (date-based): detect when external events (new publications, policy changes, org updates) make wiki content outdated. Web monitoring for key topics → staleness flags | FOUNDER |
| W82 | Proactive document suggestions | System suggests documents that should exist: "You have 3 meetings about CGM trial results next month — a summary report would be useful" or "Grant GR-045 requires a progress report by August" | AUTO |
| W83 | Smart scheduling integration | morning-brief enhanced: look at calendar (next 7 days meetings), identify which documents need updates before those meetings, surface as action items with production briefs | AUTO |
| W84 | Research trend alerter | Weekly web scan for new publications in Stefan's research areas. Flag relevant papers with brief summary + relevance to ongoing work. Suggest citation additions to papers in progress | FOUNDER |
| W85 | Automated weekly synthesis evolution | optimus-weekly-run enhanced: weekly synthesis page now includes document production summary (what advanced, what stalled, what's due). Richer weekly JSON with document metrics | AUTO |
| W86 | Cross-project intelligence | Detect when work across projects (Sous, NOURISH, Casa, research) overlaps or could benefit from shared knowledge. Surface synergies in Brief tab | AUTO |
| W87 | Grant renewal predictor | Track grant lifecycle: application → award → execution → reporting → renewal. Predict when renewal applications should start. Auto-create document entries for renewal proposals | AUTO |
| W88 | Document template learning | Analyze completed documents: which templates produced the best results (fastest completion, highest quality scores). Refine templates based on actual outcomes | AUTO |
| W89 | Quarterly review auto-generator | At quarter boundaries, auto-produce: progress report covering all active projects, research output summary, grant pipeline status. DOCX + dashboard visualization | AUTO |
| W90 | Impact report generator | Auto-produce NOURISH impact reports from: grant deliverables, research publications, community engagement metrics. Template matches funder expectations | AUTO |
| W91 | Q7 integration + predictive systems live | Deadline predictions on all document cards. Proactive suggestions in Brief. Smart scheduling operational. The system anticipates rather than reacts | AUTO |

### Quarter 8: Autonomous Operations (Weeks 92–104)

The final quarter: the system runs itself. Self-healing, self-documenting, self-improving. Stefan's role shifts from assembly to adjudication. The Optimus dashboard is the single pane of glass for everything.

| Q8 — Full Autonomy |  |  |  |
| --- | --- | --- | --- |
| Week | Milestone | Deliverable | Class |
| W92 | Self-healing pipeline v2 | Every pipeline step: automatic retry with exponential backoff, partial-completion recovery, alternative-path fallback (MCP unavailable → REST → cached). Zero manual intervention for transient failures | AUTO |
| W93 | Automated skill evolution | System analyzes: which skills are used most, which produce the best outcomes, which are never triggered. Suggests skill improvements, mergers, or retirements. Skill health visible on Skills tab | AUTO |
| W94 | Knowledge graph compression | Periodic automated compression: identify pages that can be merged, content that's duplicated across pages, link structures that can be simplified. Propose consolidations (Tier 1 AUTO for obvious, Tier 3 for judgment calls) | AUTO |
| W95 | Full document lifecycle automation | End-to-end: commitment captured → document entry created → outline generated → sections drafted → reviewed → formatted → exported → shared. Human touch: annotation, adjudication, final approval | AUTO |
| W96 | System performance dashboard | Optimus Brief tab gains system metrics: pipeline latency, document throughput, wiki growth rate, error rate, API costs. Trend charts. Budget alerts when costs exceed thresholds | AUTO |
| W97 | Continuous deployment | Every pipeline run that modifies dashboard code auto-deploys to Vercel after quality gates pass. The dashboard evolves continuously without manual deploys | AUTO |
| W98 | Cross-system integrity monitor | Continuous verification: wiki ↔ Airtable ↔ Optimus JSON ↔ documents.json ↔ contradictions.json — all consistent. Drift detected within 24h, auto-corrected within 48h | AUTO |
| W99 | Annual knowledge report | Auto-generated: everything Stefan's system produced in Year 2 — documents, research outputs, wiki growth, grant submissions, automation savings. DOCX + interactive HTML dashboard | AUTO |
| W100 | Capacity planning | Based on Year 2 data: project pipeline growth, storage requirements, API cost trends, compute needs. Recommendations for Year 3 infrastructure | AUTO |
| W101 | System self-documentation v2 | Every component of the system documents itself: CLAUDE.md auto-refreshed, architecture diagrams generated, runbooks auto-produced from SKILL.md analysis, changelog maintained | AUTO |
| W102 | Year 2 comprehensive audit | Full system audit: all metrics, all pipelines, all documents, all tabs. Health report covering every component. Regression analysis. Performance benchmarks | AUTO |
| W103 | Knowledge transfer package | Produce a complete package that would allow someone else to operate the system: system guide, runbooks, architecture docs, troubleshooting manual. Self-updating | AUTO |
| W104 | Year 2 retrospective + steady state declaration | System at steady state: self-maintaining, self-documenting, self-improving. Stefan's input: annotate, adjudicate, direct. Everything else is autonomous | FOUNDER |

# Success Metrics — Measured Continuously

| # | Metric | Q1 Target | Y1 Target | Y2 Target |
| --- | --- | --- | --- | --- |
| M1 | Broken wikilinks | 0 | 0 sustained | 0 sustained |
| M2 | QUERY filings/week | ≥1 | ≥2 rolling avg | ≥3 rolling avg |
| M3 | Documents tracked in registry | 5+ | 20+ | 50+ |
| M4 | Documents with HTML preview | 100% | 100% | 100% |
| M5 | Avg document time-to-completion | baseline | -30% | -50% |
| M6 | Synthesis pages live + fresh | 8 | 8, <30d stale | 12+, auto-refreshed |
| M7 | Lint pass rate | ≥90% | ≥98% | 100% sustained |
| M8 | Contradiction resolution <14d | baseline | 100% | 100% + auto-fix |
| M9 | Pipeline uptime (no missed runs) | ≥95% | ≥99% | ≥99.5% |
| M10 | Human assembly time/week | baseline | -50% | -80% |
| M11 | Optimus dashboard tabs | 13 | 14 | 15+ |

## Founder-Gated Dependencies

Per Sous rule 12: every FOUNDER-GATED week has its autonomous prep work shipped first. The founder touch is the last step, not the first.

G1 · SKILL.md sync: DR SKILL.md edits need one sync/copy to ~/.claude/scheduled-tasks/ on Stefan's machine to go live. Until then, scripts run standalone. Batch after P3.2 dry-run passes.

G2 · Page deletions: Stub triage and canvas cleanup produce deletion queues in wiki/_unresolved/. Stefan does a one-pass approval. Format optimized for speed: checkboxes, one per line, already sorted by confidence.

G3 · Contradiction adjudication: The Contradictions tab makes this frictionless — Stefan reviews on his phone, taps resolve/dismiss/note. System handles the rest.

G4 · External service integration: Year 2 features like web monitoring (W81) and citation tracking (W64) need API keys or paid services. Prep work ships the abstraction; one env var activates it.

G5 · Year boundary reviews: W52 and W104 are retrospective sessions requiring Stefan's strategic input to calibrate the next phase.

## The Endgame

At Week 104, the system should pass this test: Stefan captures a voice note about a research idea while walking. Within 24 hours, without any manual assembly:

1. Omi captures the transcript → daily-ingest creates a wiki page → synthesis updates → knowledge gaps detected

2. The idea is matched against existing research portfolio → relevant citations identified → literature gaps flagged

3. A document entry is created with a suggested outline → visible on the Documents tab with HTML preview

4. morning-brief surfaces it: "New research idea captured. Outline ready for review. Related to CGM trial synthesis. 3 potential venues identified."

5. Stefan annotates on his phone → the system produces → Stefan reviews the rendered HTML on his dashboard → approves → formatted DOCX exported

The human touch is direction and judgment. Everything else is compiled.